SQL Server → PostgreSQL Migration Tool

Development Progress & Phase-wise Implementation Notes

# 1. Project Overview

The tool is being developed in .NET/C# to migrate an existing SQL Server-backed microservices database to PostgreSQL. The solution separates metadata discovery, schema generation, data migration, validation, reporting, logging, and planned migration-state/resume functionality.

## Solution Structure

MigrationTool.Cli — command-line interface and migration commands.

MigrationTool.Core — models, interfaces, migration orchestration, validation, reporting and services.

MigrationTool.SqlServer — SQL Server metadata and data access.

MigrationTool.PostgreSql — PostgreSQL schema/data writing and identity synchronization.

MigrationTool.Mapping — SQL Server → PostgreSQL type/value mapping.

MigrationTool.Reporting — reporting-related functionality.

Tests — unit/integration-oriented test projects.

# 2. Phase 1 — Foundation & Schema Discovery

Status: COMPLETE

Established the basic migration pipeline and metadata/type-mapping foundation.

Configuration and SQL Server connectivity.

SQL Server metadata reader.

Table and column discovery.

SQL Server → PostgreSQL data type mapping.

Initial PostgreSQL schema SQL generation.

Initial CLI commands including generate-schema and inspect.

Outcome: The tool could inspect SQL Server and generate a PostgreSQL-oriented schema representation.

# 3. Phase 2 — Complete Schema Migration

Status: COMPLETE

Expanded schema migration from tables/columns to the major relational objects required by the application.

Primary keys, foreign keys, unique constraints and check constraints.

Default constraints and indexes.

Identity column handling.

PostgreSqlSchemaWriter and constraint/index generation.

Idempotency checks so existing PostgreSQL constraints/indexes are not recreated.

## Important fixes

SQL Server timestamp/rowversion compatibility data mapped to BYTEA.

Identity syntax corrected to PostgreSQL-compatible GENERATED BY DEFAULT AS IDENTITY.

SQL Server defaults mapped to PostgreSQL equivalents such as CURRENT_TIMESTAMP and gen_random_uuid().

Boolean defaults converted to PostgreSQL true/false values.

PostgreSQL identifiers use quoting such as "dbo"."tbl_Role".

Schema discovery/validation work established 21 tables, 21 primary keys, 21 foreign keys, 7 unique constraints, 0 check constraints and 40 indexes.

# 4. Phase 3 — Data Migration Engine

Status: COMPLETE

Implemented the actual SQL Server → PostgreSQL row migration pipeline with streaming and progress reporting.

SqlServerDataReader for streaming SQL Server rows.

PostgreSqlDataWriter using PostgreSQL binary COPY.

Streaming migration to avoid loading complete tables into memory.

SQL Server value conversion to PostgreSQL-compatible values.

Identity sequence synchronization after data migration.

IProgress<MigrationProgress> support.

Per-table error handling.

migrate-data --table and migrate-data --all.

Foreign-key dependency ordering.

Important behavior: progress represents rows read/streamed from SQL Server, while RowsMigrated in the final result represents successfully completed target migration. Therefore a COPY failure can show 32/32 progress while the final RowsMigrated value is 0.

# 5. Phase 4 — Validation

Status: COMPLETE

Added validation to verify the PostgreSQL target against the expected SQL Server-derived schema and data characteristics.

Row-count validation and target table existence.

Column validation and PostgreSQL type semantic normalization.

VARCHAR/CHAR length validation.

NUMERIC precision/scale validation.

Primary key, unique constraint and foreign key validation.

Referential action normalization.

Index validation including included columns and filters.

Default constraint and check constraint validation.

Final schema validation result: 21/21 tables passed.

# 6. Phase 5 — Reporting, Logging & Migration State

Status: IN PROGRESS

## 5.1 — MigrationTableResult

Status: COMPLETE

Introduced a structured result for each table migration.

Tracks table name, status, rows migrated, total rows, timestamps and duration.

Supports Pending, Running, Success, Failed and Cancelled states.

Stores ErrorCode and ErrorMessage for failures.

## 5.2 — MigrationReport

Status: COMPLETE

Aggregates table-level results into a migration-level report.

Tracks planned, attempted, successful, failed, cancelled and not-started tables.

Calculates total migrated rows and duration.

Determines overall success.

Provides filtered successful, failed and cancelled result collections.

## 5.3 — DataMigrationService Integration

Status: COMPLETE

Connected the structured result/report models to the migration engine.

MigrateTableAsync returns MigrationTableResult.

MigrateAllTablesAsync returns MigrationReport.

Failures and cancellation become structured results.

Full migration stops at the first failure to preserve dependency-safe behavior.

## 5.4 — MigrationLogger

Status: COMPLETE

Added structured migration logging using Microsoft.Extensions.Logging.

IMigrationLogger and MigrationLogger.

Logs migration start/completion/cancellation.

Logs table start/completion/failure.

Registered through dependency injection.

## 5.4.1 — Migration Error Formatting

Status: COMPLETE

Converts verbose PostgreSQL exceptions into concise migration errors.

Captures PostgreSQL SQLSTATE codes.

Uses safe metadata such as constraint/table/column names where available.

Handles common PostgreSQL errors including 23505, 23503, 23502, 23514, 42P01, 42703, 42601, 22001 and 22P02.

Keeps ErrorCode separate from ErrorMessage.

## 5.5 — Detailed Migration Report

Status: COMPLETE

Added MigrationReportFormatter for readable CLI reporting.

Shows timestamps, duration and migration summary.

Shows table-by-table status, row counts and duration.

Shows error code and formatted error message for failures.

Separates Total Rows from Rows Migrated.

## 5.6 — Failed-table Tracking

Status: COMPLETE

Added convenient access to failed, successful and cancelled table results.

Supports future retry/resume decisions.

Makes failed-table identification explicit rather than requiring report filtering by callers.

## 5.7 — Resume Capability

Status: NEXT

Planned persistent migration state and resume support.

Persist migration execution state as JSON.

Assign a migration ID.

Persist each table's status/result.

Skip successful tables on resume.

Retry failed/cancelled tables and continue with not-started tables.

Add a CLI option such as migrate-data --resume <migration-id>.

# 7. Important Technical Problems Solved

| Problem | Resolution |
| --- | --- |
| SQL Server timestamp/rowversion | Mapped compatibility data to PostgreSQL BYTEA. |
| Metadata Int16/Byte cast errors | Stopped assuming SQL Server metadata values are always Int32. |
| PostgreSQL identity syntax | Corrected identity generation syntax. |
| Boolean default mismatch | Converted SQL Server bit defaults to PostgreSQL boolean literals. |
| Identifier quoting | Used PostgreSQL quoted identifiers instead of SQL Server square brackets. |
| Duplicate constraints/indexes | Added existence checks for idempotent schema/constraint creation. |
| Foreign-key order | Added dependency sorting so parent tables migrate before dependent tables. |
| COPY transaction behavior | Treat COPY completion as authoritative for committed RowsMigrated. |
| Npgsql package downgrade | Aligned MigrationTool.Core with the existing Npgsql 8.0.6 dependency. |
| Verbose PostgreSQL errors | Added SQLSTATE/error formatting for readable and safer failures. |

# 8. Current Migration Order

1. dbo.tbl_Candidate

2. dbo.tbl_Job

3. dbo.tbl_Permission

4. dbo.tbl_Role

5. dbo.tbl_User

6. dbo.tbl_UserAuditHistory

7. dbo.tbl_CandidateIdentity

8. dbo.tbl_JobApplication

9. dbo.tbl_RolePermission

10. dbo.tbl_UserCredential

11. dbo.tbl_UserLoginHistory

12. dbo.tbl_UserMFA

13. dbo.tbl_UserPasswordHistory

14. dbo.tbl_UserPasswordResetToken

15. dbo.tbl_UserPermission

16. dbo.tbl_UserRole

17. dbo.tbl_UserSession

18. dbo.tbl_ApplicationCommunicationHistory

19. dbo.tbl_ApplicationStatusHistory

20. dbo.tbl_CandidateConsent

21. dbo.tbl_CandidateDocument

# 9. Current CLI Capabilities

list-tables

inspect

generate-schema

create-postgresql-schema

create-postgresql-constraints

migrate-data --table <schema.table>

migrate-data --all

validate --schema

# 10. Current Project Status

The migration engine is functional through schema migration, data migration, validation, structured reporting and logging. The target database has intentionally been left populated during testing, so rerunning migrations against already-populated tables correctly produces duplicate-key failures such as PostgreSQL SQLSTATE 23505. This is being used to verify failure handling.

| Phase | Status | Main outcome |
| --- | --- | --- |
| Phase 1 | Complete | Foundation, metadata discovery and type mapping |
| Phase 2 | Complete | Complete PostgreSQL schema and relational objects |
| Phase 3 | Complete | Streaming data migration and identity synchronization |
| Phase 4 | Complete | Schema/data validation |
| Phase 5.1–5.6 | Complete | Results, logging, error formatting and detailed reporting |
| Phase 5.7 | Next | Persistent migration state and resume capability |
| Phase 6 | Planned | UI, dashboard, progress, logs, start/pause/cancel |

# 11. Recommended Next Steps

Complete Phase 5.7 with persistent JSON migration state.

Add migration-history storage and migration IDs.

Implement resume logic that skips successful tables and retries failed/cancelled/not-started tables appropriately.

Add tests for state persistence and resume behavior.

After Phase 5 is stable, begin Phase 6 UI/dashboard work.

Later improve older CLI commands for consistency, error formatting and richer output.

# 12. Key Design Principles

Keep migration models independent from presentation.

Use interfaces for readers, writers, validators, dependency sorting and logging.

Prefer structured migration results over raw exceptions.

Treat PostgreSQL COPY completion as the authoritative indication of successful table migration.

Preserve dependency-safe migration ordering.

Make schema creation idempotent where practical.

Keep machine-readable error codes separate from human-readable messages.

Design reporting/state so the future UI can reuse the same core migration engine.